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Brook Hollow Solar
This is a fictional demonstration project in which every organisation, person, parcel and finding is invented.
One row of the risk matrix, EN-02 Geology, Karst and Geohazards, in the Environmental Resources section: what the record holds on it.
A desk review of the record as it stood: not a field survey and not a modelled study.
	Information cut-off
	2023-08-15

	Row in the matrix
	EN-02 Geology, Karst and Geohazards


1 Finding
Unknown  Evidence insufficient to rate; an information request is listed
	The rule
	Code computed the rating from the assessor's inputs:
present=unknown -> Unknown (abstain)
Set by the rule

	Decision
	Abstained (information request)

	The engine's reasons
	Agencies not in the register or the evidence: Indiana DNR

	Evidence state
	MISSING · no evidence in hand


The assessor's comments
No geotechnical investigation or karst, mine, or oil and gas well mapping is included in the data room. Presence of geohazards in the Project Area is not addressed. Desktop geologic review and geotechnical investigation would settle it.
Conclusion withheld
	Question
	Are karst, abandoned mines, oil and gas wells, steep slopes or other geohazards present in the Brook Hollow Solar study area?

	Missing evidence
	Geotechnical investigation or desktop geotechnical study; karst, mine, or oil and gas well mapping.

	Consequence
	Foundation design, layout setbacks and possible cost or schedule exposure cannot be rated until hazards are screened.

	Information request
	Provide any geotechnical reports, state geological survey mapping, or oil and gas well and mine records covering the 1,356-acre Project Area.

	Blocks the decision
	No


2 What the record shows
The five inputs
Present: unknown
No evidence claims address karst, mines, oil and gas wells, steep slopes or other geohazards. Neither a geotechnical study nor hazard mapping is in the data room, so presence cannot be established or ruled out.
Cites no claim.
Extent: unknown
No evidence on any geohazard, so extent relative to the buildable area is not established.
Cites no claim.
Avoidable: unknown
No evidence on any geohazard, so avoidability by setbacks or siting is not established.
Cites no claim.
Pathway: none
Placeholder because presence is unknown; no evidence of any required approval.
Cites no claim.
Impact likely: no
Placeholder because presence is unknown.
Cites no claim.
Supporting statements (0)
The row cites no claim.
3 Permits and requirements
The requirements tied to the rows of this report, by level. Each quote from dated law is shown with its source, the version in force on the cut-off and the basis for it.
No requirement is tied to the rows of this report.
4 What is missing
The information requests the run raised for the rows of this report, by priority: what is missing, what follows from it, and whether it holds up the decision.
High priority (2)
IR-f90a0eab34 · High priority
Provide the geotechnical investigation or desktop geotechnical study for the project area, or confirm none exists.
	Missing evidence
	Geotechnical investigation or desktop geotechnical study

	Consequence
	Geology, Karst and Geohazards is rated on no evidence without it.

	Blocks the decision
	Yes

	Raised by
	completeness


IR-66c5dc2424 · High priority
Provide the karst, mine or oil and gas well mapping for the project area, or confirm none exists.
	Missing evidence
	Karst, mine or oil and gas well mapping

	Consequence
	Geology, Karst and Geohazards is rated on no evidence without it.

	Blocks the decision
	Yes

	Raised by
	completeness


Medium priority (1)
IR-5439bed256 · Medium priority
Are karst, abandoned mines, oil and gas wells, steep slopes or other geohazards present in the Brook Hollow Solar study area?
	Missing evidence
	Geotechnical investigation or desktop geotechnical study; karst, mine, or oil and gas well mapping.

	Consequence
	Foundation design, layout setbacks and possible cost or schedule exposure cannot be rated until hazards are screened.

	Blocks the decision
	No

	Raised by
	abstention


5 Next steps and agencies
Next steps
Desktop review of state geological survey karst, mine and oil and gas well mapping for the Project Area.
Commission geotechnical investigation, including pile load testing, and site visit to confirm hazards.
Request any existing geotechnical data from the developer.
Agencies
Indiana Geological and Water Survey
Indiana DNR
6 Basis and limits
This report is a desk review of the documents quoted above, as the engine read them for an information cut-off of 2023-08-15.
It is not a field survey and not a modelled study: this review made no site visit and ran no acoustic, hydraulic or other model. Where the record is silent, the report says what is missing; it does not fill the gap.
Every statement, figure and quote is the engine's record as written. The headings and connecting words are fixed text of this room, the same in every report.
Versions and data hashes
As the engine and the exporter recorded them. Hashes are SHA-256.
	Information cut-off
	2023-08-15

	Engine version
	0.1.0

	Prompt version
	2026-10-02.1

	Rows pack
	rows.json sha256 d1df27b21f79b09d

	Federal pack
	federal.json sha256 aa17c41356542d46

	State pack
	none

	Local pack
	Not written by this engine

	Data room manifest
	6141b7dc1f8441489d39e4023d551e4c0021a37ce4f9ad157607d9096c58bfb5

	Audit chain
	valid (92 events)

	QA status
	PASS

	Rendered at
	2026-10-01T21:09:12+00:00

	Run record (annex)
	a03418c2562baa8a57b7c256ce665acd2c20e92d06e365604d162e9029f8fdd6

	Exporter
	Prism/room/exporter 1.4.0
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