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Brook Hollow Solar
This is a fictional demonstration project in which every organisation, person, parcel and finding is invented.
One row of the risk matrix, EN-04 Hazardous Materials and Contamination, in the Environmental Resources section: what the record holds on it.
A desk review of the record as it stood: not a field survey and not a modelled study.
	Information cut-off
	2023-08-15

	Row in the matrix
	EN-04 Hazardous Materials and Contamination


1 Finding
1  Resource is present within area, impact unlikely
	The rule
	Code computed the rating from the assessor's inputs:
present, impact unlikely -> 1
Set by the rule

	Decision
	Released with flags

	The engine's reasons
	Numbers not found in cited evidence: 2023
Agencies not in the register or the evidence: IDEM

	Evidence state
	VERIFIED · field study or agency determination


The assessor's comments
The January 2023 Phase I ESA identified no recognized environmental conditions. A small de minimis farm debris pile was observed near the Parcel 12 barn; removal is recommended.
2 What the record shows
The five inputs
Present: yes
The Phase I found no RECs (C-42ffa60059), but also observed a small de minimis farm debris pile near the Parcel 12 barn (C-18f20d1141). The two do not truly conflict: a de minimis debris pile is not a REC. Debris is a hazardous-materials/contamination-type site feature, so the resource is rated present at a minimal level.
Cites C-18f20d1141, C-42ffa60059
Extent: peripheral
The only documented item is a small de minimis debris pile near the Parcel 12 barn (C-18f20d1141). The Phase I found no RECs (C-42ffa60059), so no contamination affects central buildable areas.
Cites C-18f20d1141, C-42ffa60059
Avoidable: yes
The debris pile is small and localized, and the Phase I recommends simple removal (C-18f20d1141). It can be removed or avoided.
Cites C-18f20d1141
Pathway: standard
Removal of debris is the recommended action (C-18f20d1141). No RECs means no regulated remediation or agency oversight is expected (C-42ffa60059).
Cites C-18f20d1141, C-42ffa60059
Impact likely: no
With no RECs (C-42ffa60059) and only a de minimis debris pile needing routine removal (C-18f20d1141), no further assessment or remediation is likely to affect cost or schedule materially.
Cites C-18f20d1141, C-42ffa60059
Supporting statements (2)
Each claim the row cites: the statement in the assessor's words, then the quote the engine found on the page.
C-18f20d1141
A small de minimis farm debris pile was observed near the Parcel 12 barn; removal is recommended.
Quoted from page 1
A small farm debris pile (de minimis) was observed near the Parcel 12 barn; removal is recommended.
Phase I ESA 2023-01-20 · DR-0004 · Page 1 · 2023-01-20
Source field_study · Claim type presence · Polarity presence · Confidence high · Quote check exact, 100 of 100
Cited by EN-01, CU-01, CU-02 · Filed under EN-01, EN-04
C-42ffa60059
The Phase I ESA revealed no recognized environmental conditions (RECs) in connection with the Property.
Quoted from page 1
This assessment has revealed no recognized environmental conditions (RECs) in connection with the Property.
Phase I ESA 2023-01-20 · DR-0004 · Page 1 · 2023-01-20
Source consultant_memo · Claim type absence · Polarity absence · Confidence high · Quote check exact, 100 of 100
3 Permits and requirements
The requirements tied to the rows of this report, by level. Each quote from dated law is shown with its source, the version in force on the cut-off and the basis for it.
No requirement is tied to the rows of this report.
4 What is missing
The information requests the run raised for the rows of this report, by priority: what is missing, what follows from it, and whether it holds up the decision.
The run raised no information request for the rows of this report.
5 Next steps and agencies
Next steps
Remove the debris pile near the Parcel 12 barn before construction.
Confirm Phase I ESA remains current (ASTM E1527-21 viability window) before financing or closing.
Agencies
IDEM
6 Basis and limits
This report is a desk review of the documents quoted above, as the engine read them for an information cut-off of 2023-08-15.
It is not a field survey and not a modelled study: this review made no site visit and ran no acoustic, hydraulic or other model. Where the record is silent, the report says what is missing; it does not fill the gap.
Every statement, figure and quote is the engine's record as written. The headings and connecting words are fixed text of this room, the same in every report.
Documents quoted (1)
Phase I ESA 2023-01-20 · DR-0004 · 2023-01-20 · page 1
Versions and data hashes
As the engine and the exporter recorded them. Hashes are SHA-256.
	Information cut-off
	2023-08-15

	Engine version
	0.1.0

	Prompt version
	2026-10-02.1

	Rows pack
	rows.json sha256 d1df27b21f79b09d

	Federal pack
	federal.json sha256 aa17c41356542d46

	State pack
	none

	Local pack
	Not written by this engine

	Data room manifest
	6141b7dc1f8441489d39e4023d551e4c0021a37ce4f9ad157607d9096c58bfb5

	Audit chain
	valid (92 events)

	QA status
	PASS

	Rendered at
	2026-10-01T21:09:12+00:00

	Run record (annex)
	a03418c2562baa8a57b7c256ce665acd2c20e92d06e365604d162e9029f8fdd6

	Exporter
	Prism/room/exporter 1.4.0
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