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Tamsin Ridge Solar and Storage
This is a fictional demonstration project in which every organisation, person, parcel and finding is invented.
One row of the risk matrix, EN-06 Air Quality, in the Environmental Resources section: what the record holds on it.
A desk review of the record as it stood: not a field survey and not a modelled study.
	Information cut-off
	2023-08-01

	Row in the matrix
	EN-06 Air Quality


1 Finding
Unknown  Evidence insufficient to rate; an information request is listed
up to 2  Impacts likely but may be easily resolved
The engine shows this rating as Unknown (up to 2)
	The rule
	Code computed the rating from the assessor's inputs:
present=unknown -> Unknown (abstain)
Set by the rule

	Decision
	Abstained (information request)

	The engine's reasons
	Agencies not in the register or the evidence: Ohio EPA

	Evidence state
	MISSING · no evidence in hand


The assessor's comments
No air quality review is included in the data room. Attainment status for Carroll County and any air permit or exemption need (e.g., emergency generators with the battery storage) are not addressed. Review of the USEPA Green Book and Ohio EPA requirements would settle it.
Conclusion withheld
	Question
	What is the NAAQS attainment status of Carroll County, OH, and does the project need an air permit or exemption?

	Missing evidence
	EPA Green Book or Ohio EPA attainment record; Ohio EPA air permit, registration or exemption determination.

	Consequence
	Without it, nonattainment or conformity constraints and generator permitting cannot be ruled in or out.

	Information request
	Provide any air quality review, attainment designation record, and equipment list showing emergency generators.

	Blocks the decision
	No


Worst case
If what is pending at the cut-off went badly, the same rule gives a higher rating.
	Scenario
	Area is in attainment but a permitted emission source such as an emergency generator requires an Ohio EPA registration or permit-by-rule; nothing in the evidence suggests a nonattainment designation.

	Step still pending
	Attainment status check and air permit applicability review for any emergency generator

	Inputs in the worst case
	Extent peripheral · Avoidable partly · Pathway standard · Impact likely yes

	The rule on the worst case
	point Unknown; worst case: impact_likely=yes -> 2


2 What the record shows
The five inputs
Present: unknown
No attainment-status record, air permit determination or other claim on air quality is in the data room, so the area's NAAQS status is not established.
Cites no claim.
Extent: unknown
No evidence on whether the site lies in a nonattainment or maintenance area.
Cites no claim.
Avoidable: unknown
No evidence on designations or on proposed emission sources such as emergency generators.
Cites no claim.
Pathway: none
Placeholder because present is unknown.
Cites no claim.
Impact likely: no
Placeholder because present is unknown.
Cites no claim.
Supporting statements (0)
The row cites no claim.
3 Permits and requirements
The requirements tied to the rows of this report, by level. Each quote from dated law is shown with its source, the version in force on the cut-off and the basis for it.
No requirement is tied to the rows of this report.
4 What is missing
The information requests the run raised for the rows of this report, by priority: what is missing, what follows from it, and whether it holds up the decision.
High priority (2)
IR-5306f8c3ac · High priority
Provide the epa green book or state attainment-status record for the project area, or confirm none exists.
	Missing evidence
	EPA Green Book or state attainment-status record

	Consequence
	Air Quality is rated on no evidence without it.

	Blocks the decision
	Yes

	Raised by
	completeness


IR-da39b42310 · High priority
Provide the state air permit, registration or exemption determination for the project area, or confirm none exists.
	Missing evidence
	State air permit, registration or exemption determination

	Consequence
	Air Quality is rated on no evidence without it.

	Blocks the decision
	Yes

	Raised by
	completeness


Medium priority (1)
IR-d977f3a3e8 · Medium priority
What is the NAAQS attainment status of Carroll County, OH, and does the project need an air permit or exemption?
	Missing evidence
	EPA Green Book or Ohio EPA attainment record; Ohio EPA air permit, registration or exemption determination.

	Consequence
	Without it, nonattainment or conformity constraints and generator permitting cannot be ruled in or out.

	Blocks the decision
	No

	Raised by
	abstention


5 Next steps and agencies
Next steps
Confirm Carroll County NAAQS attainment status via USEPA Green Book and Ohio EPA.
Confirm whether any emergency generator needs an Ohio EPA permit or exemption.
Apply standard construction dust controls.
Agencies
Ohio EPA
USEPA
6 Basis and limits
This report is a desk review of the documents quoted above, as the engine read them for an information cut-off of 2023-08-01.
It is not a field survey and not a modelled study: this review made no site visit and ran no acoustic, hydraulic or other model. Where the record is silent, the report says what is missing; it does not fill the gap.
Every statement, figure and quote is the engine's record as written. The headings and connecting words are fixed text of this room, the same in every report.
Versions and data hashes
As the engine and the exporter recorded them. Hashes are SHA-256.
	Information cut-off
	2023-08-01

	Engine version
	2.11.0

	Prompt version
	2026-11-08.1

	Rows pack
	rows.json sha256 a018ecd7e4703bc1

	Federal pack
	federal.json sha256 8841c555ff35d20b

	State pack
	oh.json sha256 d4780705e1f18d09

	Local pack
	oh_carroll_county.json sha256 905cd3308848e7e8

	Data room manifest
	0c7e80d0ad17d1e3ed4060b9702e5b1905060ae2896e9aad796a57b590005832

	Audit chain
	valid (19 events)

	QA status
	PASS_WITH_WARNINGS

	Rendered at
	2026-11-10T15:42:40+00:00

	Run record (annex)
	66fca2c4c0bfa90df1e8efb79c0d2f426536b41f50a6a9b6869dd85e4554fd50

	Exporter
	Prism/room/exporter 1.4.0
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